# PROCESS MAP

“Improving Construction Site Inspection Efficiency Using Six Sigma DMAIC Methodology”.

## High-Level Process Flow

## Detailed Process Map

### Inspection Request Submission

Process Owner: Site Engineer

Time: 5–15 minutes

- Steps:

- Complete construction activity

- Prepare inspection request

- Attach supporting documents

- Submit request to QA/QC department

Inputs: Completed construction work, inspection documents

Outputs: Inspection request submitted

Key Metrics: Submission accuracy, request volume

### Document Verification

Process Owner: Document Controller

Time: 10–20 minutes

- Steps:

- Review attached documents

- Verify drawings and specifications

- Check document completeness

- Forward request for scheduling

Inputs: Inspection request package

Outputs: Verified inspection request

Key Metrics: Documentation error rate

### Inspection Scheduling

Process Owner: QA/QC Coordinator

Time: 1–4 hours

- Steps:

- Review inspection queue

- Assign QA/QC inspector

- Schedule inspection time

- Notify site team

Inputs: Verified inspection request

Outputs: Scheduled inspection

Key Metrics: Scheduling delay, pending inspections

### QA/QC Site Inspection

Process Owner: QA/QC Inspector

Time: 30–90 minutes

- Steps:

- Conduct field inspection

- Verify quality compliance

- Review workmanship

- Record findings

Inputs: Scheduled inspection

Outputs: Inspection findings

Key Metrics: Inspection turnaround time

### Approval / Rejection

Process Owner: QA/QC Engineer

Time: 15–30 minutes

- Steps:

- Review inspection findings

- Approve or reject inspection

- Issue comments if needed

- Update inspection status

Inputs: Inspection findings

Outputs: Approved or rejected inspection

Key Metrics: Approval rate, rejection rate

### Rework & Re-Inspection

Process Owner: Construction Team

Time: Varies

- Steps:

- Perform corrective actions

- Rectify quality issues

- Submit re-inspection request

- Repeat inspection process

Inputs: Rejected inspection report

Outputs: Corrected work

Key Metrics: Rework frequency

## Process Performance Data

| Process Step | Average Time | Variation (±) | Key Issues |
| --- | --- | --- | --- |
| Inspection Request Submission | 10 minutes | 5 minutes | Incomplete forms |
| Document Verification | 15 minutes | 8 minutes | Missing documentation |
| Inspection Scheduling | 3 hours | 2 hours | Inspector availability delays |
| QA/QC Site Inspection | 60 minutes | 20 minutes | Site coordination delays |
| Approval / Rejection | 25 minutes | 10 minutes | Approval bottlenecks |
| Rework & Re-Inspection | 1–3 days | 1 day | Repeated quality failures |

## Key Process Issues Identified

Delayed inspection approvals

Incomplete documentation submission

Communication gaps between teams

Repeated inspection failures

High rework activities

Manual tracking inefficiencies

## 5. Waste Identification (Lean Six Sigma)

Waiting – Delays in inspection scheduling and approvals

Rework – Repeated correction activities after failed inspections

Motion – Excessive coordination between departments

Overprocessing – Multiple approval reviews

Inventory – Backlog of pending inspection requests

## 6. Improvement of Opportunities

Implement digital inspection tracking system

Standardized inspection request documentation

Improve inspection scheduling coordination

Develop QA/QC checklist templates

Enhance communication between site and QA/QC teams